Meeting Log

* **Week 1**

-Week Starting – 31/01/2022

**Meeting 1: 02/02/2022**

**Participants:** Muneeb, Dinesh, Usamah, Thanushan

* Went over requirements with client
* Started thinking of a starting point, however struggled as database is needed to create the front end.
* Thinking of setting up a GitHub repository
* Decided that a database is required to be created first but confused on if database needs to be firebase or MYSQL is allowed.
* Chose to use element for the UI part.
* Agreed on using the Kanban methodology as everyone is familiar with it and have previously used it.

**Sub Decision**

* Meetings on Wednesday at 12pm, and Sunday 6pm
* Element for UI
* Kanban methodology

**Meeting 2: 06/02/2022**

**Participants:** Muneeb, Dinesh, Usamah, Thanushan

* Setup a GitHub repo prior to the meeting and rest of team is added to it
* Downloaded GitHub Desktop app
* Waiting on reply from Client about if database should be Firebase or MYSQL

**Sub Decision**

* Bootstrap in consideration for UI
* **Week 2**

-Week Starting – 07/02/2022

**Meeting 1: 09/02/2022**

**Participants:** Muneeb, Dinesh, Thanushan

* Wireframe created for discussion during meeting
* Looking into how firebase works
* Task assigned to each team member for this week
* Set a date of 18/02/2022 to aim to finish basic project

**Sub Decision**

* Setup Kanban backlogs
* Create ERD using visual paradigm
* Install or create account for visual paradigm
* Install VueJS Dev tool extension to Chrome

**Meeting 2: 13/02/2022**

**Participants:** Muneeb, Dinesh, Thanushan, Usamah

* Went Over ERD and reviewed all information present
* Also, reviewed the UI design
* Discussed firebase and that it is necessary for next stage

**Sub Decision**

* Shift the login and register section to the right of the navigation bar
* **Week 3**

-Week Starting – 14/02/2022

**Meeting 1: 16/02/2022**

**Participants:** Muneeb, Dinesh, Thanushan

* Assigned Tasks on Trello
* Confused on what data needs to be stored on database as there’s extra data on the spreadsheet
* Demo on how to merge branches in GitHub using the GitHub Desktop App
* Went over previous progress and discussed what needs to be added

**Sub Decision**

* To ultimately push the project to the master branch
* Change the initial deadline date to 25/02/2022

**Meeting 2: 20/02/2022**

**Participants:** Muneeb, Dinesh, Usamah

* Work on implementing Register, Login use cases
* Continue working on tasks and aim to finish as soon as possible
* Create Firestore Database so that back-end development can commence

**Sub Decision**

* Add CRUD operations next
* **Week 4**

-Week Starting – 21/02/2022

**Meeting 1: 21/02/2022**

**Participants:** Muneeb, Dinesh, Thanushan

* Work on Back-end communication
* Add news API to the home screen and format it appropriately
* Finish Register/login and start to complete the reset password and add other signup details to firestore

**Sub Decision**

* Speed Up work rate as time is running short

**Meeting 2: 23/02/2022**

**Participants:** Muneeb, Dinesh, Thanushan, Usamah

* Back-end communication requires work
* Graphs need completing but is awaiting back-end communication to complete
* Code Reviews need to take place and Usamah has been assigned to this task

**Sub Decision**

* Continue working at same speed and aim to finish urgently

**Meeting 3: 24/02/2022 – Product Review**

**Participants:** Muneeb, Dinesh, Thanushan, Usamah, Ismail Adeniran

* Had Ismail review the product and got some feedback
* Recommended to format the home page by editing font
* Merge changes with login, register, section
* Finish off the CRUD operations so that graph can be implemented completely
* Back-end needs to be finished off quickly

**Sub Decision**

* Keep working consistently as presentation date is getting close

**Meeting 4: 27/02/2022 –**

**Participants:** Muneeb, Dinesh, Thanushan

* Practicing presentation
* Assigned Thanushan Testing
* Work on API for External database search

**Sub Decision**

* Continue working consistently
* **Week 5**

-Week Starting – 28/02/2022

**Meeting 1: 02/03/2022**

**Participants:** Muneeb, Dinesh, Thanushan

* Work On Testing & Deployment
* Work On Add Data & Delete Data
* Continue with adding data to graphs
* Continue adding other APIs for search query
* Practice presentation

**Sub Decision**

* Finish off project ASAP as presentation is only a few days away.